| Provision | Operational concern | Recommended update |
| --- | --- | --- |
| §3(d)—Training notice | Ten business days is roughly two weeks and limits changes caused by staffing, weather, or instructor availability. | Use a monthly training calendar. Require 48 hours’ notice for live fire, with shorter notice allowed by the designated Town contact. Allow routine non-live-fire training within established hours without individual approval. |
| §3(d)–(e)—Town priority and cancellation | Broad cancellation authority could make scheduled courses unreliable and waste preparation costs. | Establish standing training windows and a shared calendar. Require a specific operational or safety reason for cancellation, prompt notification, and coordination of an alternate date when feasible. Preserve immediate suspension for emergencies. |
| §1—Term and termination | NFPD could lose its investment shortly after construction. | Seek an initial five-year term, with renewal options. Limit termination during that term to defined causes, with appropriate cure opportunities. If convenience termination remains, negotiate longer notice and treatment of approved capital costs. |
| §1—Removal and restoration | Removing the structure, pad, and utilities within 60 days may be impractical during mountain winter conditions. | Allow 180 days, with extensions for weather, permitting, and contractor availability. Agree before construction which improvements must be removed and which may remain. |
| §2 and §5—Access and Town entry | The Town can change access routes and enter at any time, including during hazardous training. | Identify apparatus access, staging, parking, and emergency exits on the site plan. Require Town staff and visitors to coordinate with the instructor before entering an active training area, except for emergencies. |

| Provision | Operational concern | Recommended update |
| --- | --- | --- |
| §3(f)—Hours and permitted activities | “Hours approved by the Town” provides no dependable operating schedule. | Establish evening and weekend hours suitable for volunteers. Expressly authorize agreed activities such as hose deployment, ladders, search, ventilation, rescue, and EMS scenarios. List activities requiring separate approval. |
| §3(g)—Water and utilities | Water charges and potentially expensive hydrant relocation remain unresolved. | Agree on the connection, available flow, metering method, rates, backflow requirements, and any necessary relocation before NFPD commits construction funds. Define responsibility for outages and winterization. |
| §3(a), (f), and (h)—Site maintenance and damage | NFPD’s responsibility for the “Licensed Premises” could encompass existing yard conditions or damage caused by Town operations. | Document existing conditions with photographs. Assign NFPD responsibility for its facility, activities, and resulting damage; separately assign road maintenance, snow removal, drainage, and preexisting conditions. |
| §3(b), §4—Approvals and alterations | No approval deadline is provided; routine prop changes might require repeated permission. | Establish review deadlines and distinguish structural or utility changes from routine maintenance, replacement equipment, and movable training props within approved areas. |
| §3(f), §7, §11(p)—Contacts and stop-work authority | Scheduling, urgent notifications, and formal legal notices are mixed together. | Name primary and backup operational contacts for both parties. Allow operational coordination by email or text. Identify who can stop training, how the reason is documented, and how use resumes after correction. |

| Provision | Operational concern | Recommended update |
| --- | --- | --- |
| §6, §9–10—Other agencies and insurance | NFPD assumes responsibility for participating agencies, while insurance requirements are unfinished. | Establish participation requirements, supervision, and coverage expectations. Have the district’s insurer and counsel review indemnity and coverage before signing. |
| Exhibits A and B | The supplied copy has no actual premises map or insurance specifications. | Complete both exhibits before approval, including training boundaries, access, staging, utilities, storage, and required coverage. |